Boyd County Board of Education Special Board Meeting

August 12, 2020 5:30 PM

14375 Lions Lane

Ashland, KY  41102

Attendance Taken at 5:30 PM:

Present Board Members:

Ms. Tammy Pruitt

Mrs. Mindy Stanley

Mr. Randall Stapleton, Jr

Absent Board Members:

Dr. Judy Nichols (Ill)

Ms. Linda Day (Ill)

1. The Boyd County Board of Education met in special session Wednesday, August 12, 2020 at 5:30 p.m.  The purpose of this meeting was to complete a walk-through of the Boyd County High School new Sports Facility and review progress with Sherman-Carter-Barnhart Architects and Contractor, Rising Sun.  Due to Governor Beshear's recommendation of August 10, 2020 to postpone in-person classes until September 28, 2020, consider approving the Revised 2020-2021 School Calendar, Revised 2020-2021 Elementary, Middle and High Schools' Bell Schedules and Revised 2020-2021 Payroll Check Schedules.

2. Vice Chairperson, Tammy Pruitt, called Meeting to Order at 5:31 PM in the absence of Chairperson, Linda Day, who was ill.  Mrs. Day was unable to attend and was monitoring the meeting via Face Time.

3. Pledge to the United States Flag

4. Reading of the Board Goals

"All students will be active self-motivated life-long learners."

"All students will graduate and demonstrate the skills and the knowledge to support productive citizenship."

5. Adoption of the Agenda and the Addendum

Order #0027 - Motion Passed:  Adoption of the Agenda passed with a motion by Mrs. Mindy Stanley and a second by Mr. Randall Stapleton, Jr.

Ms. Linda Day             Absent

Dr. Judy Nichols          Absent

Ms. Tammy Pruitt          Yes

Mrs. Mindy Stanley        Yes

Mr. Randall Stapleton, Jr Yes

6. Dialogue

6.1. The Board did a walk-through of the Boyd County High School Sports Facility and dialogue/discuss the progress of the project with Sherman-Carter-Barnhart Architects and Contractor, Rising Suns. Others present were Kevin Cheek, Sherman-Carter-Barnhart Architects; Rising Sun; Bob Higginbotham, Boyd County Schools Maintenance Director; Pete Fraley, Boyd County High Athletic Director; Kim McCann, School Board Attorney; Mike James, The Daily Independent

Discussion:

Kevin Cheek with Sherman-Carter-Barnhart Architects advised the Board prior to the walk through that a Punch list will be done on the 25th but contractors will still be on site completing the punch list.

He advised there was a Contractor's Construction Change for the drainage issue behind the home bleachers as there is a spring coming through the hillside.  There will be a concrete pad and drainage added to resolve the issue.

Mr. Cheek advised he had a progress meeting with the contractor today and was very pleased with the progress of the project.  He stated things were moving along and the only hindrance to slow things would be the weather.

He advised the reason the roof on the field house building was not complete was because the materials were delayed from the company and should be on site Thursday of this week.

He invited everyone at the meeting to start the walk through.  As he walked through the building, he explained what was complete and what was to be completed.

7. Action Items

7.1. Review and approve the 2020-2021 Elementary, Middle and High Schools' Bell Schedules; (See Attachment)

Order #0028 - Motion Passed:  Consider Superintendent's recommendation to approve the 2020-2021 Revised Elementary, Middle and High Schools' Bell Schedules as presented passed with a motion by Mrs. Mindy Stanley and a second by Mr. Randall Stapleton, Jr.

Ms. Linda Day             Absent

Dr. Judy Nichols          Absent

Ms. Tammy Pruitt          Yes

Mrs. Mindy Stanley        Yes

Mr. Randall Stapleton, Jr Yes

7.2. Due to Governor Beshear's recommendation during a press briefing August 10, 2020, to postpone in-person classes until September 28, 2020 for grades K-12, citing an overall increasing number of COVID-19 cases over the past five-six weeks and a growing infection rate among children in the state, revision of the 2020-2021 School Calendar is being considered.

Review and approve revised 2020-2021 School Calendar; (See Attachment)

Discussion:

Superintendent Boblett stated the Superintendents have been in discussion with the Commissioner and we need to do as the Governor recommends which will make the first day for students September 8, 2020 starting with Non-Traditional Instruction (NTI) and the Virtual Academy.

Order #0029 - Motion Passed:  Consider Superintendent's recommendation to approve the Revised 2020-2021 School Calendar as presented passed with a motion by Mrs. Mindy Stanley and a second by Mr. Randall Stapleton, Jr.

Ms. Linda Day             Absent

Dr. Judy Nichols          Absent

Ms. Tammy Pruitt          Yes

Mrs. Mindy Stanley        Yes

Mr. Randall Stapleton, Jr Yes

7.3. Review and approve Revised 2020-2021 Payroll Check Schedules: Certified and Classified as presented; (See 3 Attachments)

Order #0030 - Motion Passed:  Consider Superintendent's recommendation to approve Revised 2020-2021 Payroll Check Schedules: Certified and Classified as presented passed with a motion by Mrs. Mindy Stanley and a second by Mr. Randall Stapleton, Jr.

Ms. Linda Day             Absent

Dr. Judy Nichols          Absent

Ms. Tammy Pruitt          Yes

Mrs. Mindy Stanley        Yes

Mr. Randall Stapleton, Jr Yes

8. Focus of Business/Topics for Next Meeting

8.1. Regular Board meeting will be August 25, 2020.  To be determined if person-to-person or virtual.

Discussion:

Mrs. Pruitt advised the August 25, 2020 Board meeting will be Virtual.

9. Adjourned at 6:45 PM

Order #0031 - Motion Passed:  Adjournment passed with a motion by Mrs. Mindy Stanley and a second by Mr. Randall Stapleton, Jr.

Ms. Linda Day             Absent

Dr. Judy Nichols          Absent

Ms. Tammy Pruitt          Yes

Mrs. Mindy Stanley        Yes

Mr. Randall Stapleton, Jr Yes

_____________________________________	_____________________________________

Tammy Pruitt, Vice Chairperson		William L. Boblett, Jr.,Superintendent